## Slide 1: Sccore Planning & CCM SHIFT Interfaces in mvp
Version 1
DRAFT

## Slide 2: Agenda
List of interfaces requirements Discuss on the support from SHIFT
SCPlanning Roadmap and list of interfaces
CCM Roadmap and list of interfaces
SCCore Roadmap

## Slide 3
2018
2019
2020
SCCORE Roadmap: SHIFT & SCCORE & ATHENA
Q3
Q4
Q1
Q2
Q3
Q4
Q1
Q2
Q3
Q4
Q1
Q2
Q3
Q4
DETAILED
DESIGN & BUILD
HUB
EU1
Q1
Q2
Q3
Q4
2021
Q3
Q4
HUB
EU2
PILOT1
IBERIA
Spain +
Portugal
ATHENA
SHIFT
PILOT2
BENELUX
Belgium +
Netherland
ATHENA
SHIFT
POLAND
ATHENA
SHIFT
UK, IRELAND
SLOV, LITH
SHIFT
DEPLOYMENT ACCELERATORS & TOOLKITS
VACCINES FR
Plants VACCINES
MOROCCO
ATHENA
SHIFT
HUB
AP
CHINA
ATHENA
SHIFT
JAPAN
ATHENA
SHIFT
AUSTRALIA
ATHENA
SHIFT
Plants VACCINES
HUB
NA
CHATTEM
ATHENA
SHIFT
US VACCINES
COLOMBIA
ATHENA
SHIFT
MEXICO
ATHENA
SHIFT
Plants VACCINES
Target Core model in place today
Core model not in place at SCCORE go-live
To be determined
SCCORE Plant Go Live
SCCORE Market Go Live
Legend: Shift / Athena Dependency Integration
RUSSIA
ATHENA
SHIFT
SINGAPORE
ATHENA
SHIFT
BRAZIL
ATHENA
SHIFT
HUNGARY
ATHENA
SHIFT
FRANCE
ATHENA
SHIFT
ATHENA
ATHENA
US GNZ
CANADA
(ex Vacc)
All GNZ
Markets
ATHENA
SHIFT
SHIFT
USA &
CANADA
Vaccines
SHIFT
ATHENA
GLOBAL
DESIGN
ITALY & MALTA
ATHENA
SHIFT
IRELAND
ATHENA
2017
2022 -2023
2022
PUERTO RICO, ARGENTINA, CHILE, PARAGUAY, PERU, URUGAY
2023
DOMINICAN REPUBLIC, ECUADOR, GUATEMALA
2022
CAMBODIA, HONG KONG, MALAYSIA, NEW ZEALAND, PHILIPPINES
2023
SOUTH KOREA, TAIWAN, THAILAND, VIETNAM Plant
INDONESIA
ATHENA
SHIFT
VIETNAM
ATHENA
SHIFT
AUSTRIA, SWITZLND.
GERMANY
ATHENA
SHIFT
ATHENA
ATHENA
2022
TURKEY,
CZECH REPUBLIC, GREECE, NORWAY, ROMANIA, SLOVAKIA, SWEDEN,
ALGERIA, EGYPT, INDIA, ISRAEL, KAZAKHISTAN, NIGERIA, PAKISTAN, SENEGAL, SOUTH AFRICA, TUNISIA, TURKEY,
SHIFT
2023
BULGARIA, DENMARK, FINLAND, BANGLADESH, LEBANON, SRI LANKA, UKRAINE, UNITED ARAB EMIRATES
PANAMA
SHIFT
MVP
MVP
MVP
MVP

## Slide 4: SCPlannning Overall Planning 2018, focus on MVP
MVP Minimum Viable Product
Interfaces - Detailed Design
Kinaxis (KX)Functional Design (detail design)
KX/Tibco-Datahub interfaces (build 1,2)
Tibco/Datahub transformations (build 3)
KX configuration (build)
F. Unit Tests
Sprint 2
Test Prep (data, plan, scenario, steps)
F. Unit Tests Sprint 3
Unit Tests
Sprint 1
Shift, Athena interfaces (detailed design, Build and FUT)
Tibco/Datahub
(mapping adj.)
Pilot configuration (build)
System Integration Tests (SIT) / UAT preparation
SIT Data Load
SIT CORE
SIT e2e
UAT
System Tests
Security / Perf
Cut-over
preparation
System Tests
Security / Perf
Data Template
preparation
Data Cleansing (Cycle 1)
Data Cleansing
Cycle 2
Datahub ready
Kinaxis MVP 1 Build
Cut Over
Go/NoGo
Pilot Fit/GAP
Supplier Deployment
Supplier Deployment
Supplier Deployment
Supplier Deployment
Transition interfaces (detailed design, Build and FUT)
SIT CORE + Trans
E2Open configuration (detail design & Build)
Test Preparation & Data Load
F. Unit Test
SIT CORE
UAT
Cut-over
preparation
Cut Over
Go/NoGo
GO LIVE
CMO
GO LIVE PILOTS
Interface DD, Build, FUT (SAP CEP)
Pilot configuration (build)
Pilot Fit/GAP
Data Cleansing
PROD
2
3
4
5
6
7
8
9
10
11
12
13
14
15
16
17
18
19
20
21
22
23
24
25
26
27
28
29
30
31
32
33
34
35
36
37
38
39
40
41
42
43
44

## Slide 5: SC Planning - Shift Interfaces – MVP 20 from Shift to Kinaxis, 2 from Kinaxis to Shift SIT start May 2018
Deployment Plan and Purchasing plan are from SCP to Shift.
DRAFT
ID | Stream Owner | Interface Business Object | Master
IF-SCP-001 | SC Planning | Batch Master | Transactional Data
IF-SCP-003 | SC Planning | BOM | Master Data
IF-SCP-006 | SC Planning | Business partners | Master Data
IF-SCP-008 | SC Planning | Calendar | Master Data
IF-SCP-014 | SC Planning | Currency Exchange rate | Master Data
IF-SCP-023 | SC Planning | Inbound Delivery | Transactional Data
IF-SCP-026 | SC Planning | Inventory Report | Transactional Data
IF-SCP-029 | SC Planning | Management Center | Master Data
IF-SCP-031 | SC Planning | Material | Master Data
IF-SCP-034 | SC Planning | Minimum Remaining Shelf life | Master Data
IF-SCP-039 | SC Planning | Network segments / BOD | Master Data
IF-SCP-043 | SC Planning | Outbound delivery | Transactional Data
IF-SCP-052 | SC Planning | Purchase Order | Transactional Data
IF-SCP-059 | SC Planning | Sales orders | Transactional Data
IF-SCP-060 | SC Planning | Sell-in Actuals (customer req) | Transactional Data
IF-SCP-061 | SC Planning | Sell-out Actuals | Transactional Data
IF-SCP-062 | SC Planning | Site | Master Data
IF-SCP-070 | SC Planning | Sell-in Actuals (invoiced) | Transactional Data
IF-SCP-071 | SC Planning | Sell-in Actuals (shipped) | Transactional Data
IF-SCP-074 | SC Planning | Minimum Remaining Shelf life | Master Data
IF-SCP-016 | SC Planning | Deployment Plan | Transactional Data
IF-SCP-053 | SC Planning | Purchasing plan | Transactional Data

## Slide 6: CCM Stream Detailed Planning
2018 Planning (DD, build, lead model & rollout)

## Slide 7: CCM - Shift Interfaces – IBERIA SIT start May 2018
DRAFT
ID | Stream Owner | Interface Business Object | Master
TEMPO_022 | CCM | Business partners | Master Data
TEMPO_087 | CCM | Material | Master Data
TEMPO_112 | CCM | Sales orders | Transactional Data
TEMPO_154 | CCM | SAP document (invoice, sales orders, shipping orders) | Master Data
 | CCM | GetStatusUpdate | Transactional Data
 | CCM | Sales orders | Transactional Data
Web service
Web service?
Web service?
Web service

## Slide 8: SCCore Roadmap